| DAY 1 |  |
| --- | --- |
| 0930-1115 | Inauguration Introduction - Opening Test - Case Study – Discussion on Video clip - Project Orientation - Programme Orientation - Portfolio Orientation - Operations - Project Life Cycle |
| 1115-1130 | Tea Break |
| 1130-1315 | Business - Strategy implementation through projects - KRAs - Stakeholder management Project Start up - Business Case - Project Charter - Project Management Plan - Project Requirement & Objectives Permanent Organization Project Organization - Functional - Matrix - Projectized |
| 1315-1400 | Lunch Break |
| 1400-1515 | Scope & Deliverables - PBS - WBS Scope baseline Time Management - AOA (ADM) - AON (PDM) - CPM - Floats - Network Exercises - Gantt Charts Bar Charts |
| 1515-1530 | Tea Break |
| 1530-1745 | Managing Schedules in Project - Crashing - Fast Tracking - Numerical Exercises PERT - Standard Deviation Numerical Exercises |
|  | Home Work |
| DAY 2 |  |
| 0930-1115 | Resources - Resource Calendar - Resource Histogram Cost & Finance - Types of cost - Cost Baseline - Cost Reserves - Control Account Chart of Accounts |
| 1115-1130 | Tea Break |
| 1130-1315 | Controlling & Monitoring Earned Value Management System - Variances - SPI - CPI - Numerical Exercises |
| 1315-1400 | Lunch |
| 1400-1515 | Procurement & Contract Management - Legal imperatives - Procurement planning - Process of contracting - Managing contractors & PMC - Compliance issues |
| 1515-1530 | Tea Break |
| 1530-1745 | Quality Management - Quality Planning - Quality Assurance - Quality Control - Quality Tools Risk Management - Risk categories - Identification - Risk Analysis - Qualitative tools - Quantitative tools Project Closure |
|  | Self-Assessment Test (Conducted by Self/HR) |